Organisation [Name]

Department [Name]

Project Handbook

<Project Name>

Date: 		<Date>

Doc. Version: 	<Version>

Template version: 1.0

This template is based on EUPM² Guide v.1.0

<The EUPM² Guide is a tailored version of the PM² Methodology originated by the European Commission.>

Document Control Information

| Settings | Value |
| --- | --- |
| Document Title: | Project Submission Request |
| Project Title: | <Project Name> |
| Document Author: | <Name Surname> |
| Grant Owner (GO): | <Grant Owner (GO)> |
| Domain Coordinator (DC): | <Domain Coordinator (DC)> |
| EU Project Manager (EUPM): | <Project Manager (EUPM)> |
| Doc. Version: | <Version> |
| Sensitivity: | <Public, Limited, High> |
| Date: | <Date> |

Document Approver(s) and Reviewer(s):

NOTE: All Approvers are required. Records of each approver must be maintained. All Reviewers in the list are considered required unless explicitly listed as Optional.

| Name | Role | Action | Date |
| --- | --- | --- | --- |
|  |  | <Approve / Review> |  |

Document history:

The Document Author is authorized to make the following types of changes to the document without requiring that the document be re-approved:

- Editorial, formatting, and spelling

- Clarification

To request a change to this document, contact the Document Author or Owner.

Changes to this document are summarized in the following table in reverse chronological order (latest version first).

| Revision | Date | Created by | Short Description of Changes |
| --- | --- | --- | --- |

Configuration Management: Document Location

The latest version of this controlled document is stored in <location>.

<These notes should be deleted in the final version :> Notes for Templates: - Text in <orange>: has to be defined. - Text in <blue>: guidelines and how to use the Template. Should be deleted in the final version. - Text in green: can be customised. Should be recoloured to black in the final version.

TABLE OF CONTENTS

1. About the Project Handbook	4

2. Project Overview	5

2.1. Project summary	5

2.2. Project Partners and Stakeholders	5

2.2.1	Project Partners	5

2.2.2	Project Stakeholders	5

2.3. Project Synergies and Interrelations	5

2.4. Project Constraints	5

3. Project Approach	5

3.1. Project Lifecycle	5

3.2. EUPM² Tailoring – Required Project Documentation	6

3.3. Other Standards	6

3.4. Conflict Resolution and Escalations	6

4. Project Management Processes	7

4.1. Risk Management	7

4.2. Issue Management	7

4.3. Requirements Management	8

4.4. Project Change Management	8

4.5. Quality Management	9

4.6. Configuration Management	10

4.7. Communication Management	11

4.8. Deliverables Acceptance Management	12

5. Project Progress Measurement	13

5.1. Project Progress Measuring Approach	13

5.2. Project Reports	13

5.2.1. Internal Project Reports……..	13

5.2.2. Reports for the Contracting Authority (CA)	13

5.3. Project Checklists	13

6. Project Roles & Responsibilities	14

6.1. Consolidated Responsibilities Assignment Matrix (RAM/RASCI)	14

6.2. Description of Project Roles and Responsibilities	15

6.2.1. Project Stakeholders	15

6.2.2. Project Steering Committee (PSC)	16

6.2.3. Grant Owner (GO)	17

6.2.9. Project Core Team (PCT)	20

6.2.10. Project Support Team (PST)	20

6.2.10.1Financial Manager (PST-FM)	21

6.2.10.2Communication Manager (PST-CM)	21

Appendix 1: References and Related Documents	23

# About the Project Handbook

The Project Handbook documents the selected approach for implementing the project goals. It also highlights the key controlling processes to be used, the project policies and rules, and the overall management approach. <The Project Application Form, the Grant Agreement and the Partnership Agreement are key inputs for this document.>

The Project Handbook is an important document since it defines the outputs of the planning (i.e. it defines the plans necessary for managing the project as well as to what extent they should be customize or/and tailored).

The Project Handbook becomes the basis for managing the project throughout its lifecycle and is an important point of reference for all project partners and stakeholders. The Project Handbook is kept up to date throughout the life of the project. During the Closing Phase, the Project Handbook becomes an important point of reference for the Project-End Review Meeting, and should be properly closed and archived.

# Project Overview

## Project summary

<In this section, you can provide an executive summary of the EU-funded project or simply provide links to the Project Application Form, Project Logical Framework and the Project Fiche.>

## Project Partners and Stakeholders

## Project Partners

<Provide a brief summary of the role of the project partners (full partners and associated partners) involved in the project>

## Project Stakeholders

<Please provide the most important project stakeholders/users, or simply reference the Stakeholder Matrix for a detailed list of all the involved people in this project.>

## Project Synergies and Interrelations

<Identify any synergy or interrelations of this EU-funded project with other work or projects that the leading organization and project partners have/are/will be undertaken, or with other problems or solutions. For example, the project may be a follow-up of another EU-funded project or linked to projects funded by the same EU-funding Programme addressing similar challenges, even if under different priorities.

<Identifying and documenting these synergies and interrelations can influence the project management priorities, the management approach, can results additional objectives, or simply result in constraints and/or risks.>

## Project Constraints

<Identify any constraints associated with the planning, executing, monitoring & controlling and closing of the project, or simply reference the relevant sections the Project Application Form or Grant Agreement.

In this context, constraints are factual conditions that limit the ways that project work can be defined, planned, executed, and controlled. Project teams need to acknowledge, understand and work around the project constraints.

The project's obvious "triple constraint" (i.e. time, cost, scope) can also be mentioned here, particularly if there are cost, time and scope "inflexibilities" (i.e. fixed cost, fixed/unmovable delivery/launch dates, etc.).

Constraints may be related to the collection of requirements (e.g. from different countries or target groups), contractors, staff, time/timing, technologies, tools, decision cycles or any other aspects of the project.

Examples of possible project constraints are:

- specific legal or process requirements that the project needs to follow (e.g. specific type of tendering process),

- environmental constraints,

- constraints related to physical characteristics,

- mandatory qualifications/certifications of team members or contractors, etc.

Particular attention should be given to constraints that need to be considered in order to start the planning and executing of the project and achieve the project goals.>

# Project Approach

## Project Lifecycle

<Present the project management lifecycle (phases) to be used in the project and how the project will move forward from one phase to the next (i.e. the planned approvals or gates) and describe any deviations from the EUPM2 project management lifecycle.

If applicable to your project, you can also define any planned work-stages or iterations and described the planned approach and key stage/iteration outputs.>

## EUPM² Tailoring – Required Project Documentation

<Determine which project management plans are necessary for the project. The complexity of the project, the possible risks and the Project Steering Committee (PSC) influence this decision. Use the list below or/and add/delete items in the list as per your project's needs.>

| Artefact | Yes/No | Location | If No, briefly explain the reason |
| --- | --- | --- | --- |
| Project Handbook (this document) |  | <H:\ProjectXYZ\Planning\ProjectHandbook.[ProjectName].[date].docx> |  |
| Stakeholder Matrix |  |  |  |
| Project Work Plan |  |  |  |
| Communication and Dissemination Plan |  |  |  |
| Outsourcing Plan |  |  |  |
| Other… |  |  |  |

## Other Standards

<Define any other methodologies specific to the project's domain or standards (ex. data protection management etc. ) that have to be considered for the planning and application of EUPM2 processes.>

The following standards were considered when defining project approach:

- ….

<Complete the above list as per your project or/and organization needs.>

## Conflict Resolution and Escalations

<In this section the conflict resolution process for the EU-funded project is defined. At the time of the conflict, the lead partner of the consortium can either effectively resolve it or escalate if necessary.

Typically, conflict can arise in any of the levels below:

- Within the Project consortium

- Within the Project Core Team

- With an external provider

- With the Project Target Group

- With a stakeholder.

Conflicts are situations in which one or both parties perceive a threat. They are considered to be critical issues and can be raised by any of the project partner or stakeholder. The Project Management team should proactively identify, log and raise such issues for resolution. When required, conflicts are discussed on the meetings or, if needed, escalated to the Project Steering Committee (PSC).

Conflict resolution activities are registered in the Issue Log, while conflict resolution decisions can be logged in the Decision Log.

The escalation procedure for this project is as following:

- Only issues/changes/risks with Very Low and Low impact can be approved by the Project Core Team (PCT). In this case, the EU Project Manager (EUPM) must always be informed, and decisions may be registered in the Decision Log;

- Issues/changes/risks with Medium impact are approved by the Managing Level - EU Project Manager (EUPM), Partner EU Project Managers (PtEUPM) and Domain Coordinator (DC) - during the project meetings. Decisions are registered in the Decision Log;

- Issues/changes/risks with High and very High impact are approved by the Project Steering Committee (PSC). Decisions are registered in the Decision Log;

- When relevant, the Project Steering Committee (PSC) has extraordinary meetings for approving remediation actions related to urgent or very urgent issues with considerable impact or size.

<Customise the above process as per your project or/and organization needs.

Consider referring of this section in the Partnership Agreement when defining the conflict resolutions procedures.>

# Project Management Processes

## Risk Management Process

<This is a high-level description of the risk management process to be used, which can be customized to the specific project and organizational context as necessary. Consider creating a separate more extensive project's Risk Management Plan for large, complex projects. (See the EUPM² Risk Management Plan template)>

The project risk management process defines the activities to identify, assess, prioritise, manage and control risks that may affect the execution of the project and the achievement of its outputs. This is a four-step process:

- Risk Identification: risks are continuously identified throughout the project lifecycle by any project partner or stakeholder and documented in the Risk Log (by any project team member).

- Risk Assessment: risks are assessed based on their likelihood of occurrence and the impact in project scope and constraints. The product of their likelihood and impact (in 5 points scales) defines the Risk Level which is then used as a reference for their prioritisation and risk response development.

- Risk Response Development: there are four strategies to be considered as risk responses to threats: Avoid, Transfer, Reduce or Accept a risk. After the strategy for each risk has been selected, specific actions to implement the strategy will be defined, described, scheduled and assigned, while a Risk Owner assumes the responsibility for its implementation. These actions will be incorporated into the Project Work Plan.

- Risk Control: the Project Meetings are used to revise the status of risks, probabilities and impacts, and related actions, and to identify new risks. Risks will be revised weekly, but also after the occurrence of any significant event. If any of the identified risks occur, then the EU Project Manager (EUPM) will implement the contingency plans and communicate the issue to the Project Steering Committee (PSC).

<Customise the above process as per your project or/and organization needs.>

## Issue Management Process

<This is a high-level description of the project issue management process to be used, which can be customised to the specific project and organizational context. Consider creating a separate more extensive project's Issue Management Plan for large, complex projects. (see the EUPM² Issue Management Plan template)>

The project issue management process defines the activities related to identifying, documenting, assessing, prioritizing, assigning, resolving and controlling issues. It is a four-step process that the EU Project Manager (EUPM) executes whenever required throughout the project lifecycle:

- Issue Identification: Issues can be identified by any project stakeholder throughout the project lifecycle, using different communication channels such as meetings, emails, and reports. The issues are registered in the Issue Log.

- Issue Assessment and Action Recommendation: a first informal assessment considers the category, impact, urgency and size of the issue, followed by a more detailed analysis to identify the root cause and recommend a solution. This information is documented in the Issue Log and used as input to the appropriate decision makers (based on the escalation process). The decision is documented in the Decision Log.

- Actions Implementation: After issues are evaluated and the remediation actions approved, the EU Project Manager (EUPM) will incorporate these actions into the Project Work Plan and update project related documentation such as project plans and logs

- Issue Control: Project Status meetings will be performed weekly and used to revise the status of issues and related actions, and to identify new issues. Additionally, the EU Project Manager (EUPM) will report monthly the status of the major issues to the Project Steering Committee (PSC) and, when adequate, to other project stakeholders

<Customise the above process as per your project or/and organisation needs.>

## Requirements Management Process

<This is a high-level description of the requirements management process to be used, which can be customised to the specific project and organisational context. Consider creating a separate, more extensive Requirements Management Plan for large, complex projects. (see the EUPM² Requirement Management Plan template)>

The requirements management process comprises the activities related to the specification, evaluation, approval, monitoring and validation of the project's requirements. This process consists of the following steps:

- Specify Requirements: gather the project requirements together with the project stakeholders and document them unambiguously in the Requirements Document. Structure them by adding relevant metadata.

- Evaluate Requirements: the project team assesses the feasibility of the requirements and estimates the costs to realise them. The EU Project Manager (EUPM) balances the list of requirements with the other project constraints (budget, time, etc.) and proposes them to the project stakeholders.

- Approve Requirements: the EU Project Manager (EUPM) negotiates and agrees the requirements that will be realised during the project with the relevant stakeholders, as the Domain Coordinator (DC) or the Project Target Group (PTG). The approved requirements become the baseline of the project scope.

- Monitor Requirements Implementation: the EU Project Manager (PM) continuously monitors the implementation of the requirements by the Project Core Team (PCT), besides the discovery of new requirements or changes to existing requirements.

- Validate Implemented Requirements: when the requirements are implemented the solution is validated by the business user in order to assess if the initial business need is satisfied. Formal acceptance of the project deliverables should comply to the Deliverables Acceptance Management process.

<Customise the above process as per your project or/and organization needs.>

## Project Change Management Process

<This is a high-level description of the project change management process to be used, which can be customised to the specific project and organisational context based on the requirements defined in the Grant Agreement. Consider creating a separate, more extensive Project Change Management Plan for large, complex projects. (see the EUPM² Project Change Management Plan template).>

The project change management process defines the activities related to identifying, documenting, assessing, approving, prioritising, planning and controlling changes and communicating them to all relevant stakeholders. It is a five-step process that the EU Project Manager (EUPM) executes whenever required throughout the project lifecycle:

- Change Identification: a request for a change can be submitted formally via a Change Request Form or identified and raised during meetings due to decisions, issues or risks. The Change Log contains information to identify the change, such as the requestor, a short description, identification date, etc.

- Change Assessment and Action Recommendation: the size and impact of the change on the project scope, schedule, cost, quality, risk, and other project boundaries is assessed where after a recommended action is documented by the EU Project Manager (EUPM) in the Change Log., This information is then used as an input to the formal change approval by the appropriate decision-makers.

- Change Approval: the approval of a project change will follow the defined escalation process for this project.

  - For changes which do not have a significant impact on delivery time and budget (minor changes), the changes can be approved by the Project Steering Committee (PSC) or the Grant Owner (GO).

  - Changes that have a significant impact (major changes) are firstly accepted by the Project Steering Committee (PSC) and finally approved by the Contracting Authority (CA) following the formal change approval set in the Grant Agreement.

The decision details are documented in the Change Log.

- Change Implementation: the activities related to the implementation of approved changes will be documented in the Project Work Plan.

- Change Control: new or open changes will be identified/reassessed during the Project Meetings and the EU Project Manager (EUPM) will then update the Change Log with the results of the analysis/review. For the Medium, High and Very High size changes, the EU Project Manager (EUPM) will regularly report their status to the Project Steering Committee (PSC) and, when adequate, to other project stakeholders.

<Customise the above process as per your project or/and organization needs.>

## Quality Management Process

<This is a high-level description of the quality management approach to be used, which can be customised to the specific project and organizational context. Consider creating a separate more extensive Quality Management Plan for large, complex projects. (See the EUPM² Quality Management Plan template)>

The project quality management process comprises all activities (related both to processes and deliverables) that will increase the ability to meet the project expected results identified in the Project Application Form. The process is comprised of five steps:

- Define Quality Characteristics: identify the objectives, approach, requirements, activities and responsibilities of the project's quality management process and how it will be implemented throughout the project. Quality management activities will be added to the Project Work Plan. The Quality Review Checklist and Deliverables Acceptance Checklist are created during the Planning phase.

- Perform Quality Assurance: the quality assurance activities will be performed by evaluating the design of project controls, by confirming that they are implemented, and by assessing their operational effectiveness.

These activities will consider the project quality objectives along with the project risks. In addition, quality assurance validates compliance with the organisation’s rules and regulations, as well as with relevant governmental and industry rules, regulations and legislation. Quality assurance activities will be performed by a Project Quality Assurance (PQA) person, and by the project organisation (PCT, DC, CRs).

- Perform Quality Control: the Quality Review Checklist will be used by the EU Project Manager (EUPM) for evaluating the quality control activities and to validate compliance with the plans in terms of scope, time, cost, quality, project organisation, communication, risks, contracts, and client satisfaction. Additionally, the EU Project Manager (EUPM) will summarise and document the Quality Review Checklist findings, their impact, recommendations, and any remediation/improvement actions. The project logs will then also be used to document related risks, issues, decisions and changes.

<Customise the above process as per your project or/and organisation needs.>

## Configuration Management Process

<This is a high-level description of the configuration management approach to be used, which can be customised to the specific project and organisational context. For large or complex projects, consider integrating this plan into a separate more extensive Configuration Management Plan. (See the EUPM² Configuration Management Plan template)>

The project configuration management procedure comprises identifying project configuration items (CIs), their attributes and status codes, establishing baselines, defining roles and responsibilities for authorised changes to CIs, and maintaining and controlling a project repository.

Storage of project management artefacts

The EU Project Manager (EUPM) will structure the project management artefacts per EUPM2 phase, following the below folder convention:

- 01 Initiating

- 02 Planning

  - 02.1 Designing

  - 02.2 Preparing

- 03 Executing

- 04 Monitor & Control

- 05 Closing

Naming convention of project management artefacts

The following artefact naming convention will be used:
(XX).(DocumentName).(ProjectName).(yyyy-mm-dd).v(x.x), where:

- (XX) (two numerical characters) unique artefact number within the folder indicating the artefact sequence.

- v(x.x) indicates the artefact version. Version numbers like "0.x" mean that the document hasn't been approved yet; minor changes will be reflected in the decimal (revisions number) and major changes (formal reviews) in the version number.

Versioning of project management artefacts

All project management artefacts are under version control, except for the project logs and checklists.

## Communication Management Process

<This is a high-level description of the communications management approach to be used, which can be customised to the specific project and organizational context. Consider split the communication process in two streams, internal and external communication>

The communications management process determines how to communicate most efficiently and effectively to the various stakeholders. It defines and documents the communication items content, format, frequency, the audience and expected results. It also defines how to communicate project status and the assignment of activities to the various stakeholders, and the communication strategy for each stakeholder, based on their interests, expectations and influence in the project.

The communications management process can be split in two main streams:

- Internal communication (within the consortium)

The internal communication process determines how partners communicate within the project consortium. It defines the way and the tools used to assure effective communication and decision making within the consortium.

The following internal project meetings will be organised:

| Meeting | Chair | Frequency |
| --- | --- | --- |
| Designing Kick-off Meeting | EU Project Manager (EUPM) | Once |
| Preparing Kick-off Meeting | EU Project Manager (EUPM) | Once |
| Project Meeting | EU Project Manager (EUPM) | Every 2 weeks |
| Project Core Team Meetings | Work Package Leaders (WLs) | Weekly |
| Project Review Meeting | Project Manager (PM) | Bi-annually |
| Project Steering Committee Meeting | Domain Coordinator (DC) | Monthly |
| Change Control Meeting | EU Project Manager (EUPM) | Ad Hoc |
| Project-End Review Meeting | EU Project Manager (EUPM) | Once |

<Customise the above process as per your project or/and organisation needs.>

- External communication (outside the consortium)

The external communication process determines how partners communicate the project activities and results to the project stakeholders. It refers to the methods used to keep project stakeholders – other than the Contracting Authority (CA) – informed about the realisation of the project activities as well as relevant project details and objective achievement.

For external communication, see the Communication and Dissemination Plan.

<Customise the above process as per your project or/and organisation needs.  Create a separate and more extensive Communication and Dissemination Management Plan for external communication. (See the EUPM² Communication and Dissemination Plan template)>

## Deliverables Acceptance Management Process

<Present a high-level summary of the deliverables acceptance management approach to be used in order to guarantee a formal process for deliverable acceptance or/and simply provide a link to the project's Deliverable Acceptance Plan.>

The quality management process comprises the activities related to deliverables acceptance, to increase the ability to meet the project’s acceptance criteria. This process consists of three steps:

- Define Acceptance Criteria: define the acceptance criteria for each one of the project deliverables/outputs. This information is derived from the project scope, approach, requestor needs, deliverables, expected benefits and requirements (as defined in the Project Application Form and Project Work Plan, Requirements documentation and other relevant documents).

- Perform Acceptance Activities: verify if the deliverables comply with the acceptance criteria. The deliverables acceptance activities are detailed and scheduled in the Project Work Plan.

- Perform Deliverables Acceptance (provisional/final):

  - obtain provisional formal approval from the Grant Owner (GO) for each project deliverable during the Executing phase. The provisional acceptance should be documented in the Deliverables Acceptance Note. Project deliverables are accepted if the acceptance activities (as described in this document or plan) are successfully performed and within the pre-specified metrics, tolerances and timeframe specified in the Project Application Form and Gran Agreement. The rejection of deliverables will follow the project issue management process. After the resolution of the issues, deliverables are re-tested and submitted again for approval.

  - obtain final deliverable acceptance from the Contracting Authority (CA) in the Closing phase based on the assessment of the project Final Report. After the submission of the Project Final Report the Contracting Authority (CA) analyse the report and approve or reject the project deliverables based on the metrics defined in the Grant Agreement.

<Customise the above process as per your project or/and organisation needs.>

# Project Progress Measurement

## Project Progress Measuring Approach

<This section should provide a summary of the EU-funded project progress, performance and forecasting measuring approach that will be used for the monitoring (tracking) and controlling of the project. For example, Earned Value Management (EVM) or Earned Schedule Management (ESM) may be the preferred method, or perhaps simply tracking at the milestone level is deemed as adequate.

It is useful to also define in this section what information will be tracked (e.g. Effort spent, money spent, milestone met, etc.) and how often.>

## Project Reports

<In the subsection below, define and describe the reports to be used during this project. The frequency, medium and recipients will be defined in this section.>

### Internal Project Reports (within the consortium)

<List the various types of internal reports should be defined and briefly described, and links to the report templates should be provided. As per the project configuration rules, the location of the folder with all the completed progress reports should also be provided.>

The following internal project reports will be delivered:

| Report | Responsible | Frequency |
| --- | --- | --- |
| Project Status Report | EU Project Manager (EUPM) | Bi-annually |
| Outsourcing (Contractor) Status Report (if any) | Contractor | Monthly |
| Project-End Report | EU Project Manager (EUPM) | With Project-End Review |

### Reports for the Contracting Authority (CA)

<In this section list the types of project reports requested by the Contracting Authority (CA) as defined by the Grant Agreement. For all the reports briefly described and links to the report templates and the location of the folder with all the completed reports should be provided.>

The following reports to the Contracting Authority (CA) will be delivered:

| Report | Responsible | Frequency |
| --- | --- | --- |
| Continuous Report | EU Project Manager (EUPM) | (see Grant Agreement – EU Funding Portal) |
| Project Progress Report | EU Project Manager (EUPM) | (see Grant Agreement) |
| Interim Project Report | EU Project Manager (EUPM) | (see Grant Agreement) |
| Final Project Report | EU Project Manager (EUPM) | (see Grant Agreement) |

## Project Checklists

<This section should provide a list of the project checklists that will be used to monitor and control the project. Eliminate the ones that will not be used>

The following checklists will be used in order to monitor and control the project:

- Phase-exit Review Checklist

- Quality Review Checklist

- Deliverables Acceptance Checklist

- Stakeholder Checklist

# Project Roles & Responsibilities

## Consolidated Responsibilities Assignment Matrix (RAM/RASCI)

## <Amend the table below. Make it specific for your project stakeholders>

## Description of Project Roles and Responsibilities

In the following section, the roles of major players in a project are described alongside the responsibilities, expectations, rights and duties of each participant in the project.

<Only keep the roles relevant to your projects. Any deviations to the EUPM2 Guide - Roles & Responsibilities should be highlighted.

Bear in mind that a person's role in a project may be independent of his function in the personnel in an organisation. Nevertheless, certain roles necessitate a certain level of authority in the organisation as well as some competences that may appear at the function specification for a person. In such cases, the role descriptions also mention the function that this person occupies in the organisation.>

### Project Stakeholders

Description

Project stakeholders are people (or groups) who can affect or can be affected by both the activities performed during the life of a project, or/and by the project’s output(s) and outcome(s). Stakeholders can be directly involved in a project’s work, or can be members of other internal organisations, or even be external to the performing organisation (e.g. suppliers, users, EU citizens, contractors, NGO’s, industry partners, member states, etc.).

Responsibilities

- <Describe the responsibilities for specific project stakeholder groups>

### Project Steering Committee (PSC)

Description

The permanent members of the committee are: - Grant Owner (GO) who chairs the committee, is the overall and ultimate accountable for all the project (budget, activities, deliverables, etc.) vis a vis the Contracting Authority (CA). - Domain Coordinator (DC) represents the Grant Owner (GO) daily and keeps the project focused on the policy objectives set by the call for proposals and on the achievement of the results that are included in the Project Application Form. - Consortium Representatives (CRs) which represents all the partners involved in the consortium for the realization of the project deliverables. - EU Project Manager (EUPM) who is responsible for the management of the entire projects and its deliverables. The optional members of the committee are: - Project Target Groups (PTG) who represents the interests of the users to the project. - Project Support Office (PSO) that administers PSC meetings and project documentation. - Project Quality Assurance (PQA) that is responsible for quality assurance and auditing. - Contractor's Project Manager (CPM) responsible for the outsourced parts of the project.

Responsibilities

- Champions the project and raises awareness of it at a senior level in the partner organizations. - Guides and promotes the successful execution of the project at a strategic level, keeping the project focused on its objectives. - Provides high-level monitoring and control of the project. - Authorises minor deviations and scope changes within the limits posed by the Grant Agreement and has the final say on decisions. - Deals with escalated issues and conflicts. - Approves reports and other relevant documents (including deliverables) to be validated by the Contracting Authority.

### Grant Owner (GO)

Description

The Grant Owner (GO) is the overall and ultimate accountable for all the project (budget, activities, deliverables, etc.) vis a vis the Contracting Authority (CA). Ensures that the project deliverables and results are in line with the EU policy objectives and that all Grant Agreement conditions are met. The Grant Owner signs the Grant Agreement with the Contracting Authority (CA) as representative of the Leader organisation (Lead partner) and on behalf of all Implementing Partners.

Responsibilities

- Sets the objectives of the grant project proposal and accepts it. - Owns the grant project proposal risks and ensures that project outcomes are in line with the call´s objectives and priorities. - Signs the grant agreement with the Contracting Authority (CA) on behalf of all the partners. - Ultimate accountable on the overall implementation of the project vis a vis the Contracting Authority (CA) and the sole focal point for communication with the Contracting Authority (CA). - Chairs the Project Steering Committee (PSC). - Mobilises the resources necessary for the project, in accordance with the agreed budget, distributing the funds to the implementing partners. - Appoints the Domain Coordinator (DC) and the EU Project Manager (EUPM) on the side of the Lead Partner. - Regularly monitors project progress. - Coordinates the resolution of escalated issues and conflicts. - Approves and signs-off on key management milestone artefacts, reports, and deliverables.

#### Consortium Representatives (CRs)

Description

- Assumes overall accountability for the project deliverables.

Responsibilities

- The Consortium Representatives (CRs) co-sign with the Grant Owner (GO) the Grant Agreement (by means of a mandate or Partnership Agreement) and are accountable for their share of the project activities and budget. - Mobilise the required resources from the partner organizations. - Appoint the Partner EU Project Manager (PtEUPM). - The Consortium Representatives (CRs) approve the objectives of any outsourced activities and deliverables and becomes accountable for the contractor’s performance.

#### Domain Coordinator (DC)

Description

- The Domain Coordinator (DC) represents the Grant Owner (GO) daily and keeps the project focused on the policy objectives set by the call for proposals and on the achievement of the results that are included in the Project Application Form. The Domain Coordinator (DC) works closely with the EU Project Manager (EUPM) and the Partner EU Project Managers (PtEUPMs) to coordinate smooth implementation of the project, activities, and deliverables.

Responsibilities

- Coordinate the elaboration and submission of the grant proposal. - Coordinate the partnership building. - Guarantees cooperation and an efficient communication channel with the EU Project Manager (EUPM) and the Partners EU Project Managers (PtEUPM). - Coordinates the Project Target Group (PTG) and acts as a liaison between the Users and Grant beneficiaries Representatives and the consortium. - Coordinates the activities related with administrative procedures, ensures that the required resources are made available, and that all reporting needs are fulfilled. - Ensures that ensure that the opinions and views of the Project Target Group (PTG) are taken into consideration when decisions are made. - Ensures that the results of the project are sustainable after the end of the granting period. - Coordinates the schedule and delivery of reports and oversees the overall quality and coherence in the grant domain/ field of expertise.

#### EU Project Manager (EUPM)

Description

- The EU Project Manager (EUPM) supervises the project daily and is responsible for designing the project proposal as well as delivering high quality results, and for ensuring efficient use of the resources

Responsibilities

- Coordinates the preparation of the Project Logical Framework and the Project Application Form, being responsible for its duly submission. - Supports the Domain Coordinator in the elaboration of the project proposal. - Executes the project proposal as reflected in the Grant Agreement. - Coordinates the Partner EU Project Managers (PtEUPMs). - Together with the Partner EU Project Managers (PtEUPMs) coordinates the Project Core Team (PCT), ensuring the effective use of the allocated resources. - Ensures that project objectives are achieved within the identified constraints, taking preventive or corrective measures where necessary. - Manages stakeholder expectations. - Oversees the creation of all management artefacts and secures approval from the Grant Owner (GO) or the Project Steering Committee (PSC). - Ensures the controlled evolution, of products delivered, through proper change management. - Performs risk management activities for project-related risks. - Monitors project status and reports to the Project Steering Committee (PSC) and Contracting Authority (CA) on project progress at regular predefined intervals. - Escalates unresolvable project issues to the Project Steering Committee (PSC). - Liaises between the Directing and Performing Layers of the project.

#### Partner EU Project Manager (PtEUPM)

Description

- The Partner EU Project Manager (PtEUPM) plays the role of EU Project Manager in each of the implementing partner, supervising the daily work for the share of budget, activities, and deliverables that are assigned to the implementing partner.

Responsibilities

- Support the EU Project Manager (EUPM) in the execution of the project proposal as per the Grant Agreement. - Support the EU Project Manager (EUPM) in the coordination of the Project Core Team (PCT), ensuring the effective use of the allocated resources from the partner organizations. - Ensures that project objectives are achieved within the identified constraints, taking preventive or corrective measures where necessary. - Manages stakeholder expectations in the partner organizations. - Supports the EU Project Manager (EUPM) in the creation of all management artefacts. - Helps the EU Project Manager (EUPM) in performing risk management activities for risks related to the project activities of the partner organizations. - Contribute and support the PM in the elaboration of all project reports.

#### Project Target Groups (PTG)

Description

- The Project Target Group (PTG) represents the final beneficiaries of the project. They are part of the Grant Requestor side because it is concerned with receiving the results and benefits of the projects, more than with the generation of the deliverables.

Responsibilities

- Help to define the needs of the users/grant beneficiaries. - Ensure that the project specifications and deliverables meet the needs of the users/grant beneficiaries. - Review the project specification and acceptance criteria on behalf of the users / grant beneficiaries. - Communicate opinions in the Project Steering Committee (PSC) and ensure that these are taken into consideration when decisions are made whether to implement a proposed change. - Participate in demonstrations and pilot phases as needed. - Sign off on users / grant beneficiaries -related documents (requirements documents, deliverable acceptance testing, etc.).

### Project Core Team (PCT)

Description

- The Project Core Team (PCT) consists of the specialists that are responsible for the implementation of the project activities leading to the realization of the deliverables. As project activities are generally split into Work Packages, the Project Core Team (PCT) is composed of Work Packages Leaders (WPLs) and Work Packages Team Members.

Responsibilities

Under the coordination of the EU Project Manager (EUPM) and the Partners EU Project Managers (PtEUPM), the Project Core Team (PCT): - Participates in developing the project scope and planning project activities. - Carries out project activities based on the Project Work Plan and schedule. - Produces project deliverables. - Provides the EU Project Manager (EUPM) and the Partners Project Managers (PtEUPM) with information on the progress of activities. - Participates in project meetings as needed and helps resolve issues. - Participates in the Project-End Review Meeting during the collection of Lessons Learned.

### Project Support Team (PST)

Description

- The Project Support Team (PST) consist of people providing support to the project, often composed of representatives from various horizontal services, such as accounting, finance, human resources, legal affairs, and communication etc. Its composition and structure will depend on the project´s needs.

Responsibilities

- Provides administrative and financial support to the project. - Defines requirements for reporting and communication. - Administers Project Steering Committee (PSC) meetings and drafts related reports. - Supports the EU Project Manager (EUPM) and the Partners EU Project Manager (PtEUPM) in planning, monitoring, and controlling the project. - Advises on project management tools and administrative services. - Manages the project documentation (versioning, archiving, etc.).

### Financial Manager (PST-FM)

Description

- The Financial Manager (PST-FM) is responsible for managing the project expenses and supporting the EU Project Manager (EUPM) in project budgeting and reporting. Each consortium partner organization appoints a Financial Manager (Partner Financial Manager (PST-PtFM)) dealing with the expenses related to their share of project activities

Responsibilities

- Provides administrative and financial support to the project. - Defines requirements for reporting and communication. - Administers Project Steering Committee (PSC) meetings and drafts related reports. - Supports the EU Project Manager (PM) and the Partners EU Project Manager (PtEUPM) in planning, monitoring, and controlling the project. - Advises on project management tools and administrative services. - Manages the project documentation (versioning, archiving, etc.).

### Communication Manager (PST-CM)

Description

- The Communication Manager is responsible for designing and implementing the external communication and dissemination strategy of the project. It is generally appointed by the Lead partner but can be supported by the communication officers in each partner.

Responsibilities

- Defines requirements for the project external communication and dissemination strategy, including the appropriate social media for the project according to the external communication and dissemination strategy. - Implements the project external communication strategy. - Manages the relations with the press and media. - Refers to the Project Steering Committee (PSC) about project visibility and media matters. - Coordinates the partner communication officers for the design and implementation of the external communication and dissemination strategy.

# Appendix 1: References and Related Documents

<Use this section to reference (or append if needed in a separate annex) any relevant or additional information. Specify each reference or related document by title, version (if applicable), date, and source (e.g. the location of the document or the publishing organisation).>

| ID | Reference or Related Document | Source or Link/Location |
| --- | --- | --- |
| 1 | <Example of a related document> <03.Project_Charter.XYZ.11-11-2017.V.1.0.docx> | <Example of a location> < U:\METHODS\ProjectX\Documents\> |
| 2 | Project folder | <Insert project folder location.> |
| 3 |  |  |

Whether a change can be defined as minor or major is generally identified through quantitative indicators or thresholds set in the Grant Agreement. For example, a budget increase above 20% of a budget category could be considered a major change and need a formal change approval by the Contracting Authority (CA).