Organisation [Name]

Department [Name]

Project Work Plan

<Project Name>

Date: 		<Date>

Doc. Version: 	<Version>

Template version: 1.0

This template is based on EUPM² Guide v.1.0

<The EUPM² Guide is a tailored version of the PM² Methodology originated by the European Commission.>

Document Control Information

| Settings | Value |
| --- | --- |
| Document Title: | Project Work Plan |
| Project Title: | <Project Name> |
| Document Author: | <Name Surname> |
| Grant Owner (GO): | <Grant Owner (GO)> |
| Domain Coordinator (DC): | <Domain Coordinator (DC)> |
| EU Project Manager (EUPM): | <Project Manager (EUPM)> |
| Doc. Version: | <Version> |
| Sensitivity: | <Public, Limited, High> |
| Date: | <Date> |

Document Approver(s) and Reviewer(s):

NOTE: All Approvers are required. Records of each approver must be maintained. All Reviewers in the list are considered required unless explicitly listed as Optional.

| Name | Role | Action | Date |
| --- | --- | --- | --- |
|  |  | <Approve / Review> |  |

Document history:

The Document Author is authorised to make the following types of changes to the document without requiring that the document be re-approved:

- Editorial, formatting, and spelling

- Clarification

To request a change to this document, contact the Document Author or Owner.

Changes to this document are summarised in the following table in reverse chronological order (latest version first).

| Revision | Date | Created by | Short Description of Changes |
| --- | --- | --- | --- |

Configuration Management: Document Location

The latest version of this controlled document is stored in <location>.

<These notes should be deleted in the final version :> Notes for Templates: - Text in <orange>: has to be defined. - Text in <blue>: guidelines and how to use the Template. Should be deleted in the final version. - Text in green: can be customised. Should be recoloured to black in the final version.

TABLE OF CONTENTS

1. Introduction	3

1.1. Project summary	3

2. Work Breakdown	3

3. Project Schedule	6

4. Effort & Cost Estimates	8

4.1. Estimates	9

4.2. Resource needs	9

5. Related PM² Plans	11

Appendix 1: References and Related Documents	12

# Introduction

The Project Work Plan documents all project activities needed to achieve the project goals along with their detailed effort/cost estimates, their schedule and resulting project duration and resource requirements. The Project Work Plan will be used as the basis to monitor the progress and control of the project.

This Project Work Plan includes the estimated effort/cost and schedule for ALL project activities, including the ones identified and described in other project plans (i.e. Outsourcing Plan, Communication and Dissemination Plan), as well as project management activities related to Risk Management, Quality Management (e.g. scheduled project evaluation or audits) and Deliverables Acceptance.

Note that this document will always contain the latest baselined plan. References to previous versions of this document (for the purposes of tracing changes), along with the relevant status reports, are found in Appendix 1: References And Related Documents.

## Project summary

<This section can be used to:

- elaborate project scope based on the project scope baseline defined in the Project Fiche to the level of detail requested in the Project Application Form. (Designing stage)

- in case of selection, update the project summary, as they may be now better understood or simply can be expressed more clearly. They should not, however, define any new or different scope; otherwise, a formal change of the approved scope is required.  (Preparing stage)

Update the project summary when it is affected by project scope/deliverable changes.>

<Note that this document should be formally updated and released whenever there is a change to the baselined work plan, which ideally should be harmonised with the predetermined controlling period.>

# Work Breakdown

This section presents the project breakdown into smaller, more manageable components such as deliverables, work packages, activities, and tasks. Each lower level of the representation offers a finer level of detail of the deliverables and work that all together define the project output(s) and the work involved in producing them.

<Note that in EU-funded projects, the work breakdown level to submit the project proposal is pre-defined by the Contracting Authority (CA), and you are requested to use the templates in the Project Application Form.

Also note that generally a Working Package is dedicated to Project Management activities and a Working Package to Communication and Dissemination activities.

In case of selection, your work breakdown can be detailed using your own templates or software application (to create and document your Work Plan breakdown. If you prefer, you can copy & paste your baselined plan into this document or simply reference the relevant file (offer a link or a folder/file location).>

Each component of the work breakdown has a unique type (e.g. Work Package, Deliverable, Activity, Task), a name and ID. The ID convention followed is described below:

The Project is the first breakdown level, and its component ID is 1.

The second level (be it Working Package) is codified with an increase of the second digit and is therefore represented with 1.1 for the first component, 1.2 for the second, etc.

Similarly, the third level (be it Deliverable) is codified with an increase in the third digit (i.e. 1.1.1, 1.1.2, 1.2.1, 1.2.2. etc.).

Work Breakdown Structure

- <The work breakdown starts from the Project Logical Framework. Consider the main activities described in the last line of the Project Logical Framework Matrix and use the representation of the work breakdown included in the Project Application Form, which generally is structured as follows:

  - Work Package

    - Deliverable or output

      - Activity or task

- In case of selection, you can detail the work breakdown, adding further levels in the Work Breakdown structure.>

- <Tips:

- Breakdown the work starting from the Project Logical Framework Matrix

- Use the work breakdown structure included in the Project Application Form

- Check whether some working packages are compulsory.

- Make sure that all deliverables have been considered and linked to activities.

- Include important Project Management related activities and Communication and Dissemination activities.>

| Template for Work Breakdown |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1 |  | Project |  |  |
| 1.1 |  | Work Package |  |  |
| 1.1.1 |  |  | Deliverable |  |
| 1.1.1.1 |  |  |  | Activity |
| 1.1.2 |  |  | Deliverable |  |
| 1.1.2.1 |  |  |  | Activity |
| 1.1.3 |  |  | Deliverable |  |
| 1.1.3.1 |  |  |  | Activity |
| 1.2 |  | Work Package |  |  |
| 1.2.1 |  |  | Deliverable |  |
| 1.2.1.1 |  |  |  | Activity |
| 1.2.2 |  |  | Deliverable |  |
| 1.2.2.1 |  |  |  | Activity |
| 1.2.3 |  |  | Deliverable |  |
| 1.2.3.1 |  |  |  | Activity |
| 1.3 |  | Work Package |  |  |
| 1.3.1 |  |  | Deliverable |  |
| 1.3.1.1 |  |  |  | Activity |
| 1.3.1 |  |  | Deliverable |  |
| 1.2.1.1 |  |  |  | Activity |
| 1.3.2 |  |  | Deliverable |  |
| 1.3.2.1 |  |  |  | Activity |

<Template for Work Breakdown>

Template for Work Breakdown Component Description

1.1 Work Package

< Provide a description of this Work Package. The level of detail provided here should accommodate the purpose of this document, which is to document planning, and facilitate execution and controlling of the project>.

1.1.1 Deliverable

< Provide a description of this Deliverable. The level of detail provided here should accommodate the purpose of this document, which is to document planning, and facilitate execution and controlling of the project>.

1.1.1.1 Activity

< Provide a description of this Activity. The level of detail provided here should accommodate the purpose of this document, which is to document planning, and facilitate execution and controlling of the project>.

1.1.1.1.1 Task

….

<Template for Work Breakdown Component Description. Ensure the identifiers align with the Work Breakdown in the first table.>

<Example: Work Breakdown (tree format)>
<Don't forget to delete this example from your final Work Plan>

# Project Schedule

This section documents the dependencies between tasks, resource assignments for each task, task start and end dates and the overall project schedule and duration.

<Different scheduling methods and representations can be used. For instance, a list of dates/deadlines, milestone plans, bar charts, network diagrams and linked bar charts can be used, and very often be complementary to each other. Note that the effectiveness of each scheduling method (or combination) depends on the type, size, complexity and dynamics, and documentation and control requirements of each project.>

| Work Breakdown |  |  |  |  | Predecessors / Dependencies | Start Date | End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | Project |  |  |  |  |  |
| 1.1 |  | Work Package |  |  |  |  |  |
| 1.1.1 |  |  | Deliverable |  |  |  |  |
| 1.1.1.1 |  |  |  | Activity |  |  |  |
| 1.1.2 |  |  | Deliverable |  |  |  |  |
| 1.1.2.1 |  |  |  | Activity |  |  |  |
| 1.1.3 |  |  | Deliverable |  |  |  |  |
| 1.1.3.1 |  |  |  | Activity |  |  |  |
| 1.2 |  | Work Package |  |  |  |  |  |
| 1.2.1 |  |  | Deliverable |  |  |  |  |
| 1.2.1.1 |  |  |  | Activity |  |  |  |
| 1.2.2 |  |  | Deliverable |  |  |  |  |
| 1.2.2.1 |  |  |  | Activity |  |  |  |
| 1.2.3 |  |  | Deliverable |  |  |  |  |
| 1.2.3.1 |  |  |  | Activity |  |  |  |
| 1.3 |  | Work Package |  |  |  |  |  |
| 1.3.1 |  |  | Deliverable |  |  |  |  |
| 1.3.1.1 |  |  |  | Activity |  |  |  |
| 1.3.1 |  |  | Deliverable |  |  |  |  |
| 1.2.1.1 |  |  |  | Activity |  |  |  |
| 1.3.2 |  |  | Deliverable |  |  |  |  |
| 1.3.2.1 |  |  |  | Activity |  |  |  |

<Template for documenting project scheduling information. Make sure the identifiers are aligned with the work breakdown in section 2.>

<Example: Bar chart (schedule representation)>
<Don't forget to delete this example from your final Work Plan>

<For smaller projects, a high-level description of the project schedule as a milestones schedule may be adequate. A more complete "Gantt chart" representation of the schedule may be useful for other cases.>

<We remind you that you are not obliged to use the templates provided here as examples. You can use your own template or software application and then simply copy & paste it into this document or simply reference the relevant file (offer a link or a folder/file location).>

# Effort & Cost Estimates

This section documents the reasoning for the final effort and cost estimates of all project activities. The work breakdown of Section 2 is the input for the estimation.

< Note that different approaches to cost estimation can be used in the EU funding programmes (see article 125 par.1 of the EU Regulation 2018/1046)

(a)  financing not linked to the costs of the relevant operations based on the fulfilment of conditions set out in sector-specific rules or Commission decisions; or the achievement of results measured by reference to previously set milestones or through performance indicators;

(b)  reimbursement of eligible costs actually incurred (real costs)

(c)  unit costs, which cover all or certain specific categories of eligible costs which are clearly identified in advance by reference to an amount per unit (simplified costs options – SCOs)

(d)  lump sums, which cover in global terms all or certain specific categories of eligible costs which are clearly identified in advance. (simplified costs options – SCOs)

(e) flat-rate financing, which covers specific categories of eligible costs, which are clearly identified in advance, by applying a percentage (simplified costs options – SCOs)

(f) a combination of the forms referred to in points (a) to (e).

First, check the cost estimation method which applies to your project.

In any case, for a detailed cost estimation, make sure you involve task owners or other experts for each impact area - usually members of the Project Core Team (PCT). Include some contingencies based on the involved uncertainties or risks.

Resources of different types can be necessary to accomplish certain tasks or deliverables: people, travels, equipment, buildings & facilities, supplies, materials, etc.

Make sure you include estimates of both internal and external resources>

## Estimates

| Work Breakdown |  |  |  |  | Predecessors / Dependencies | Resources | Quantity (e.g. Workdays) | Total Costs (e.g. Euros) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | Project |  |  |  |  |  |  |
| 1.1 |  | Work Package |  |  |  |  |  |  |
| 1.1.1 |  |  | Deliverable |  |  |  |  |  |
| 1.1.1.1 |  |  |  | Activity |  |  |  |  |
| 1.1.2 |  |  | Deliverable |  |  |  |  |  |
| 1.1.2.1 |  |  |  | Activity |  |  |  |  |
| 1.1.3 |  |  | Deliverable |  |  |  |  |  |
| 1.1.3.1 |  |  |  | Activity |  |  |  |  |
| 1.2 |  | Work Package |  |  |  |  |  |  |
| 1.2.1 |  |  | Deliverable |  |  |  |  |  |
| 1.2.1.1 |  |  |  | Activity |  |  |  |  |
| 1.2.2 |  |  | Deliverable |  |  |  |  |  |
| 1.2.2.1 |  |  |  | Activity |  |  |  |  |
| 1.2.3 |  |  | Deliverable |  |  |  |  |  |
| 1.2.3.1 |  |  |  | Activity |  |  |  |  |
| 1.3 |  | Work Package |  |  |  |  |  |  |
| 1.3.1 |  |  | Deliverable |  |  |  |  |  |
| 1.3.1.1 |  |  |  | Activity |  |  |  |  |
| 1.3.1 |  |  | Deliverable |  |  |  |  |  |
| 1.2.1.1 |  |  |  | Activity |  |  |  |  |
| 1.3.2 |  |  | Deliverable |  |  |  |  |  |
| 1.3.2.1 |  |  |  | Activity |  |  |  |  |

<Template for documenting cost/effort breakdown. Make sure the identifiers are aligned with the work breakdown in section 2.>

<We remind you that you are not obliged to use the templates provided here as examples. You can use your own template or scheduling software application and then simply copy & paste it into this document or simply reference the relevant file (offer a link or a folder/file location).>

## Resource needs

<In this section, a list of the necessary project resources can be added. A distinction shall be made between human and non-human resources.>

< As an example, a project may need the following types of resources:

- Human Resources

- Travels and accommodation

- Equipment

- External Supplies

- Administrative costs

- Other…>

Resource Plan

<Include both human and non-human resources>

| Human Resources |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Resource ID | From Date | To Date | Resource | Area | Skill Level | Quantity |
| H.1 | 10/01/24 | 20/08/24 | Consultant | Monitoring | Advanced | 2 |
| H.2 | 10/05/24 | 20/09/24 | Legal Advisor | Policy | Intermediate | 1 |
| H.3 | 10/05/24 | 20/06/24 | Trainer | Digital transformation | Experienced | 2 |

| Other Resources |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Resource ID | From Date | To Date | Resource | Characteristics | Quantity |
| M.1 | 10/01/24 | 20/08/24 | Licenses | Dedicated | 100 |
| M.2 | 02/05/24 | 22/09/24 | Laptop | Office 2010 | 3 |
| M.3 | 02/05/24 | 22/09/24 | Training Room | 30 seats | 1 |

<Resource ID – unique resource ID to identify the resource (people or other)

Date (from/to) – identifies the dates that the resource (people or others) are needed for the project

Resource – identifies the resource roles (people or material) that are concerned

Skill – identifies the skills that this resource must have

Skill level – identifies the required skill level to guarantee the quality of the project deliverables

Characteristics – any characteristics that this resource must have

Quantity – identifies the quantity of the resources needed (e.g. number of resources).>

Cost of Resources <Note that this is only another view of costs defined in section 4.1>

| All Resources |  |  |  |  |
| --- | --- | --- | --- | --- |
| Resource ID | Resource | Cost per unit | No. of units | Total cost |
| H.1 | Consultant | 500€ per md | 40 md | € 20.000 |
| H.2 | Legal Advisor | 400€ per md | 20 md | € 8.000 |
| M.1 | Licenses | 800€ per connection | 100 connections | € 80.000 |
| H.3 | Trainer | 500€ per md | 10 md | € 5.000 |

<Cost per unit – identifies the cost per resource unit for the specific resource

No. of units – identifies the number of units needed for the specific resource (man-days, connections)

Total cost – identifies the cost for the specific resource.>

# Related EUPM² Plans

Project Handbook

The Project Handbook establishes the high-level approach for implementing the project goals, which includes required documentation, standards to be considered and the high-level summary of the quality and configuration management approach. The location of this artefact is found in the Appendix 1.

Other Related Plans

- Communications and Dissemination Plan

- Quality Management Plan

- Requirements Management Plan

- Deliverables Acceptance Plan

<Complete the above list as required.>

# Appendix 1: References and Related Documents

<Use this section to reference (or append if needed in a separate annex) any relevant or additional information. Specify each reference or related document by title, version (if applicable), date, and source (e.g. the location of the document or the publishing organisation).>

| ID | Reference or Related Document | Source or Link/Location |
| --- | --- | --- |
| 1 | <Example of a related document> 04.Project_Handbook.XYZ.11-11-2017.V.1.0.docx | <Example of a location> < U:\METHODS\ProjectX\Documents\> |
| 2 | 08.Quality_Management_Plan.XYZ.11-11-2017.V.1.0.docx | <Insert project artefact location.> |
| 3 | 10.Deliverables_Acceptance_Management_Plan.V.1.0.docx | <Insert project artefact location.> |
| 4 | XX.Deliverables_Acceptance_Note.XYZ.11-11-2017.V.1.0.docx | <Insert project artefact location.> |
| 5 | Project folder | <Insert project folder location.> |
| 6 |  |  |
| 7 |  |  |